# COAT schedule

## Workload List

1. Document Review( 3 days)
2. Design and Basic Module (7 days)
   * 1. Design Database (1 day)
     2. Build Database (1 day)
     3. User Session Management (1 day)
     4. Mail Utility (4 hours)
3. Code Main Features (12 days)
   * 1. Raw Data Import (2 day)
     2. Approval Work Flow (5 day)
     3. Search Data (1 day)
     4. Export Data (2 days)
     5. Contract Upload (1 day)
     6. Contract Attach (1 day)
     7. Repayment Management (1 day)
4. Admin Management (4 days)
   * 1. Account Management (2 days)
     2. Other Features [Change Deal Size, Import User Info] (2 days)
5. Style and Optimize (5 days)
   * 1. Style Pages (Parallel)
     2. Change to Ajax (Parallel)
6. Test and Fix bugs (20 days)
   * 1. Test (Parallel)
     2. Fix Bugs (Parallel)

## Gant

